CO1-AT2

Agile Sprint Planning & User Story Workshop

Smart Urban Traffic Congestion Prediction and Signal Optimization Platform

Name: Mohammed Hashim T

Reg No: 192524088

Course Code: CSA1007

# 1. Project Vision and Stakeholders

Project Vision:

To design and deliver a distributed, cloud-enabled Smart Urban Traffic Congestion Prediction and Signal Optimization Platform that continuously collects real-time traffic data from IoT devices and enterprise systems, detects abnormal congestion events, predicts traffic risks using AI/ML, and dynamically optimizes signal timing to reduce urban congestion, travel time, and fuel wastage while providing city authorities with centralized dashboards and real-time alerts.

Objectives:

- Collect real-time traffic and signal data from junctions across the city.

- Continuously monitor traffic flow and intersection performance.

- Automatically detect congestion and abnormal traffic events.

- Predict congestion hotspots and signal failures using AI/ML models.

- Notify traffic control staff and commuters in real time.

- Generate dashboards and analytical reports for decision-making.

- Ensure the platform is scalable, secure, and fault-tolerant across multiple locations.

Key Stakeholders:

- City Traffic Police Department – monitors live traffic and enforces signal changes.

- Municipal Transport Authority – owns policy decisions and infrastructure investment.

- IoT / Field Engineers – install and maintain sensors, cameras, and signal controllers.

- Data Science / AI Team – build and maintain congestion prediction models.

- System Administrators – manage platform infrastructure, security, and uptime.

- Commuters / Citizens – end users who benefit from reduced congestion and receive alerts.

- Emergency Services – require priority signal clearance during emergencies.

- Product Owner / Scrum Master – manage backlog, sprint ceremonies, and delivery.

# 2. Epics and User Stories

The requirements are grouped into the following Epics, each broken down into user stories written in the standard Agile format: “As a <user>, I want <feature>, so that <benefit>.”

Epic 1: Real-Time Data Acquisition

Epic 2: Congestion Detection & Prediction

Epic 3: Signal Optimization & Control

Epic 4: Notifications & Alerts

Epic 5: Dashboards & Reporting

| ID | Epic | As a... | I want... | So that... |
| --- | --- | --- | --- | --- |
| US-01 | E1 | traffic control engineer | the platform to collect real-time vehicle count and speed data from IoT sensors and cameras at junctions | I can monitor live traffic conditions across the city |
| US-02 | E1 | system administrator | sensor and device data to be securely transmitted and stored in the cloud | traffic data remains reliable and available for analysis |
| US-03 | E2 | traffic control engineer | the system to automatically detect abnormal congestion events at intersections | I can respond quickly before congestion escalates |
| US-04 | E2 | data science team | AI/ML models to predict congestion hotspots for the next 30–60 minutes | traffic authorities can take preventive action in advance |
| US-05 | E3 | traffic control engineer | the platform to recommend optimized signal timing based on predicted congestion | traffic flow improves and average wait time is reduced |
| US-06 | E3 | emergency service operator | the platform to grant temporary signal priority to emergency vehicles | ambulances and fire trucks can reach their destination faster |
| US-07 | E4 | traffic control engineer | to receive real-time alerts when congestion or a signal fault is detected | I can take immediate corrective action |
| US-08 | E4 | commuter | to receive congestion alerts for my regular routes on a mobile app | I can choose alternate routes and save travel time |
| US-09 | E5 | municipal transport authority | a centralized dashboard showing city-wide traffic and signal performance | I can make informed infrastructure and policy decisions |
| US-10 | E5 | traffic control engineer | to generate weekly and monthly congestion analytics reports | I can track long-term traffic trends and plan improvements |

# 3. Acceptance Criteria

- Acceptance criteria are defined for the highest-priority user stories using the Given–When–Then format.

- US-01: Real-time traffic data collection

- Given IoT sensors and cameras are active at a junction, when a vehicle passes the sensor, then vehicle count and speed data is captured and transmitted to the cloud within 5 seconds.

- Given the network connection is temporarily lost, when connectivity is restored, then buffered sensor data is automatically synced without data loss.

- US-03: Congestion detection

- Given live traffic data is being received, when average speed at a junction falls below a defined threshold for more than 3 minutes, then the system flags the junction as congested.

- Given a congestion event is flagged, when it is confirmed for two consecutive readings, then an alert is logged and routed to the notification module.

- US-04: Congestion prediction

- Given at least 30 days of historical and live traffic data, when the prediction model runs, then congestion likelihood for the next 30–60 minutes is generated with at least 80% accuracy on test data.

- US-05: Signal optimization recommendation

- Given a congestion prediction is generated for a junction, when the optimization engine processes it, then a recommended signal timing plan is produced within 10 seconds.

- Given a recommended signal plan is generated, when the traffic engineer approves it, then the plan is pushed to the signal controller and applied within 1 minute.

- US-07: Real-time alerts

- Given a congestion or fault event is confirmed, when the event is logged, then an alert is sent to the assigned traffic control engineer's dashboard and mobile device within 30 seconds.

- US-09: Centralized dashboard

- Given the authority logs into the dashboard, when city-wide data is requested, then live traffic status, active alerts, and signal performance for all monitored junctions are displayed on a single screen.

# 4. Prioritize the Product Backlog

The product backlog is prioritized using the MoSCoW technique, considering business value, dependency order, and customer impact. Foundational data-acquisition and detection stories are ranked highest since prediction and optimization features depend on them.

| ID | Backlog Item | MoSCoW | Rank | Justification |
| --- | --- | --- | --- | --- |
| US-01 | Real-time data acquisition from sensors | Must Have | 1 | High – all other features depend on live data |
| US-02 | Secure cloud storage of sensor data | Must Have | 2 | High – required for reliability and analytics |
| US-03 | Automatic congestion detection | Must Have | 3 | High – core value of the platform |
| US-07 | Real-time alerts to engineers | Must Have | 4 | High – enables timely response |
| US-04 | AI/ML congestion prediction | Should Have | 5 | High – key differentiator, needs historical data first |
| US-05 | Signal optimization recommendation | Should Have | 6 | High – depends on prediction module |
| US-09 | Centralized dashboard | Should Have | 7 | Medium – improves usability and oversight |
| US-06 | Emergency vehicle signal priority | Could Have | 8 | Medium – valuable but not core MVP |
| US-08 | Commuter mobile alerts | Could Have | 9 | Medium – depends on notification module |
| US-10 | Analytics and trend reports | Could Have | 10 | Low – nice-to-have for long-term planning |

# 5. Plan the Sprint Backlog

For Sprint 1, the four highest-priority “Must Have” user stories (US-01, US-02, US-03, US-07) are selected, forming the foundation of the MVP: reliable data acquisition, secure storage, congestion detection, and real-time alerting. Each story is broken into actionable tasks below.

| Story | Task | Owner | Estimate |
| --- | --- | --- | --- |
| US-01 | Set up IoT sensor/camera integration API | IoT Engineer | 3 days |
| US-01 | Implement data ingestion pipeline to cloud | Backend Developer | 2 days |
| US-02 | Configure secure cloud database and encryption | System Administrator | 2 days |
| US-02 | Implement offline data buffering and sync | Backend Developer | 2 days |
| US-03 | Define congestion threshold rules per junction | Traffic Domain Expert | 1 day |
| US-03 | Build congestion detection service | Backend Developer | 3 days |
| US-07 | Design alert routing and notification service | Backend Developer | 2 days |
| US-07 | Build engineer-facing alert UI on dashboard | Frontend Developer | 2 days |

# 6. Estimate Effort Using Story Points

Effort is estimated using Planning Poker with the Fibonacci sequence (1, 2, 3, 5, 8, 13). The team discussed each story's complexity, uncertainty, and dependencies before converging on a consensus estimate.

| ID | User Story | Points | Justification |
| --- | --- | --- | --- |
| US-01 | Real-time data acquisition | 5 | Moderate complexity integrating multiple sensor types and ensuring reliable transmission. |
| US-02 | Secure cloud storage | 5 | Requires encryption, access control, and offline-sync handling. |
| US-03 | Congestion detection | 8 | Involves rule design, threshold tuning, and real-time stream processing. |
| US-04 | AI/ML congestion prediction | 13 | High complexity: model training, data pipeline, and accuracy validation. |
| US-05 | Signal optimization recommendation | 8 | Depends on prediction output; requires integration with signal controllers. |
| US-06 | Emergency vehicle signal priority | 5 | Moderate complexity; needs a secure override mechanism. |
| US-07 | Real-time alerts | 3 | Well-understood notification pattern with existing services. |
| US-08 | Commuter mobile alerts | 5 | Requires mobile app integration and route-based filtering. |
| US-09 | Centralized dashboard | 8 | Multiple data sources need to be aggregated into one live view. |
| US-10 | Analytics and trend reports | 5 | Standard reporting logic over historical data. |

# 7. Sprint Goal and Expected Deliverables

- Sprint Goal:

- “Establish a reliable real-time data pipeline from city traffic sensors and deliver automated congestion detection with real-time alerting to traffic control engineers.”

- Expected Deliverables:

- A working IoT-to-cloud data ingestion pipeline capturing live traffic data from pilot junctions.

- Secure, encrypted cloud storage with offline buffering and automatic sync.

- A functioning congestion detection service that flags abnormal traffic conditions in real time.

- A real-time alert system that notifies traffic control engineers within 30 seconds of a confirmed event.

- Sprint Velocity (Planned):

- Total story points committed for Sprint 1: 21 points (US-01: 5, US-02: 5, US-03: 8, US-07: 3), based on the team's estimated capacity for a two-week sprint.